ALLAN DE GUZMAN
Application Developer - Research and Development
DATE: October 15, 2012 – October 19, 2012

PROJECT NAME: PhilCecNet
TASKS ACCOMPLISHED FOR THIS WEEK
  - Demo Link
    - WEB: http://philcecnet.cre8tivetech.com/
    - CMS: http://philcecnet.cre8tivetech.com/sitem8
      - user: philcec
      - pass: voh$Bee2&4
  - Finish all of this
    - BUG Fixes
    - Client Request/Comments
  - Waiting for Mam Annabelle Approval
  - Finish Project

PROJECT NAME: Muntinlupa City Website and CMS
TASKS ACCOMPLISHED FOR THIS WEEK
  - Demo Link
    - WEB: http://muntinlupa.cre8tivetech.com/
    - CMS: http://muntinlupa.cre8tivetech.com/admin/
      - Admin Access
        - user: muntinlupaadmin
        - pass: rug#e{B7)t
  - Accomplished
    - Uploaded all Images Received from Client c/o Sir Nhap
    - Updated Database
      - Update all links from muntinlupacity.gov.ph to demo host link for demo purposes
      - Upgrade CMS to SiteM8 (NOTE: to be uploaded)

PROJECT NAME: PLDT Innolab
TASKS ACCOMPLISHED FOR THIS WEEK

  - Demo Link
    - WEB: http://www.pldtinnolab.com/
      - Sample Account
        - user: allan.deguzman
        - pass: password
    - CMS: http://www.pldtinnolab.com/admin
      - Admin Access
        - user: innolabadmin
        - pass: kei=d2Doe}
  - Accomplished
    - Added Voucher No. on Attending Course Module
      - Client/User is now required to enter their voucher no. in order to attend a Course/Seminar
    - Added Voucher No. Usage Limit
      - If the voucher no. reached its usage limit, the system will no longer accept this voucher no. if used by a user/client
    - Import Voucher No.
      - Batch Upload of Voucher No.
    - Remove Voucher No. in the Registration Page
    - Fixed Bugs
    - Finish all Request from Client (Mam Bernice)
  - STATUS
    - Waiting For Approval from Mam Bernice
    - Finish Project

PROJECT NAME: Kasosyo AppSuite
TASKS ACCOMPLISHED FOR THIS WEEK

  - Demo Link
    - http://appsuite.kasosyonetwork.com/
    - user: demo
    - pass: igh6Iut}*^
  - Accomplished
    - Fixed Bugs that is Log at FlySpray
      - Removed Create User Module
      - Removed User Module
      - Removed Change Password and User name Edit module at Kasosyo Info Form
      - Added Change Password Module
    - Added “Upload Company Logo” Module
  - Next Step
    - Add Company Logo at SI and PO PDF forms

PROJECT NAME: RTVM Project (AjaXplorer)
TASKS ACCOMPLISHED FOR THIS WEEK

  - Demo Link
    - http://192.168.69.53/web.apps/xplorer/
    - user: admin
    - pass: za_iFiw5+y
  - Set-Up and Configure AjaXplorer
    - Setup Accounts, Roles, Repositories For Testing Purposes
    - Setup SAMBA FS Repositories at NAS Server (Deployment Simulation)
  - Next Step
  - Setup FS Mount Repositories (More efficient than SAMBA)

PROJECT NAME: KahelOS Website
TASKS ACCOMPLISHED FOR THIS WEEK

  - Production Link
    - http://kahelos.org/
  - KahelOS Website Rebirth
  - Next Step
    - SiteM8 (CMS)